MVP – Core Features

- Live scores (football, basketball, cricket).

- Real-time commentary.

- Match pages (timeline, lineups, scorecard).

- Match schedules & fixtures.

- Basic stats (goals, wickets, points, etc.).

- Real-time updates via WebSockets.

- News + editorials (read-only).

- Media: images only (no live video).

- User accounts + preferences.

- Follow teams/matches + receive notifications.

- Fully responsive website.

Phase 2 – Engagement

- Search (matches, players, teams).

- Personalized feed (followed teams/leagues).

- Match filters (league/date/live).

- Player profiles + basic stats.

- Bookmark articles (read later).

- Standings tables (points table, rankings).

- Editor dashboard for publishing articles.

Phase 3 – Growth Features

- Advertisements integration.

- Subscriptions/paywall for premium articles (optional).

- Offline mode (PWA).

- Performance improvements.

Infrastructure (clean + simplified)

- Frontend : React Native + Expo

- Backend : Node.js + Express.js

- Database : MongoDB (Mongoose)

- Real-time : Socket.IO

- APIs : NewsAPI, API-Football, CricketData

SportFlash - Complete Implementation Plan

React Native + Expo Frontend | Node.js + Express + MongoDB Backend

Project Overview

Goal: Build a multi-sport live score mobile application with real-time updates, news, and user personalization.

Tech Stack

- **Frontend**: React Native + Expo

- **Backend**: Node.js + Express.js

- **Database**: MongoDB (Mongoose)

- **Real-time**: Socket.IO

- **APIs**: NewsAPI, API-Football, CricketData

**Design Reference**: `demo_full.html` (use this as preference for making ui)

Phase-by-Phase Implementation Plan

**Phase 1: Project Setup & Architecture (Week 1)**

1.1 Frontend Setup

-  Initialize Expo project (managed workflow)

-  Setup navigation (React Navigation)

-  Configure TypeScript (optional but recommended)

-  Setup folder structure

-  Install core dependencies

-  Configure environment variables

-  Setup theme system (colors, fonts, spacing)

1.2 Backend Setup

-  Initialize Node.js project with Express

-  Setup MongoDB connection (local / MongoDB Atlas)

-  Configure environment variables (.env)

-  Setup project structure (MVC pattern)

-  Install core dependencies (Multer descript, Json web token)

-  Setup CORS, body-parser, helmet (security)

-  Create basic server with health check endpoint

1.3 Development Environment

-  Setup Git repository

-  Create .ignore files

-  Setup ESLint + Prettier

-  Configure VS Code workspace

-  Setup Postman collection for API testing

-  Create development documentation

**Phase 2: Database Schema Design (Week 1)**

2.1 User Schema

```

Users Collection:

- _id (ObjectId)

- email (unique, required)

- password (hashed)

- name

- profilePicture

- preferences {

favoriteTeams:

favoriteSports:

notificationSettings: {}

}

- following {

teams:

players:

matches:

}

- bookmarks: [articleIds]

- createdAt

- updatedAt

```

2.2 Match Schema

```

Matches Collection:

- _id

- sport (cricket/football/basketball)

- homeTeam { name, logo, score }

- awayTeam { name, logo, score }

- status (live/upcoming/finished)

- league/tournament

- venue

- startTime

- liveData {

currentMinute/over

events:

commentary:

}

- stats {}

- externalId (from API)

- lastUpdated

```

2.3 News Schema

```

News Collection:

- _id

- title

- description

- content

- author

- category (cricket/football/basketball/general)

- imageUrl

- source

- publishedAt

- isPremium (boolean)

- views

- bookmarkedBy: [userIds]

```

2.4 Player Schema

```

Players Collection:

- _id

- name

- sport

- team

- position/role

- stats {}

- imageUrl

- externalId

```

2.5 Team Schema

```

Teams Collection:

- _id

- name

- sport

- logo

- league

- stats {}

- externalId

```

---

**Phase 3: API Integration Strategy (Week 2)**

3.1 NewsAPI Integration

**API Key**: `75705b8a2a7a403ca553e2885a29638f`

**Endpoints to Use**:

- `/v2/everything` - Search sports news

- `/v2/top-headlines` - Get trending news

**Implementation Plan**:

-  Create NewsAPI service class

-  Implement caching (Redis or in-memory)

-  Setup scheduled jobs (fetch every 30 mins)

-  Filter by sports keywords

-  Store in MongoDB for offline access

-  Handle rate limits (1000 requests/day free tier)

3.2 API-Football Integration

**API Key**: `0331700a39932ec89dc7ac831f7a6952`

**Dashboard**: https://dashboard.api-football.com/profile

**Endpoints to Use**:

- `/fixtures` - Get matches

- `/fixtures/live` - Live matches

- `/fixtures/statistics` - Match stats

- `/fixtures/events` - Match events (goals, cards)

- `/fixtures/lineups` - Team lineups

- `/standings` - League tables

**Implementation Plan**:

-  Create FootballAPI service class

-  Implement WebSocket for live updates

-  Cache match data

-  Setup polling for live matches (every 30 seconds)

-  Transform API response to match schema

-  Handle API rate limits

3.3 CricketData Integration

**API Key**: `27b48bcc-d8cd-405c-a0af-df533800f83a`

**Website**: https://cricketdata.org/

**Endpoints to Use**:

- `/currentMatches` - Live matches

- `/matchInfo` - Match details

- `/matchScorecard` - Scorecard

- `/matchCommentary` - Ball-by-ball

- `/series` - Tournament info

- `/playerStats` - Player statistics

**Implementation Plan**:

-  Create CricketAPI service class

-  Implement real-time score updates

-  Cache commentary data

-  Setup polling for live matches

-  Transform data to match schema

-  Handle API limits

3.4 Basketball API Strategy

**Note**: Need to identify free basketball API

**Options**:

- API-Sports (same provider as football)

- BallDontLie API (free, NBA only)

- SportsData.io (limited free tier)

**Implementation Plan**:

-  Research and select API

-  Create BasketballAPI service class

-  Implement similar to football

-  Cache and transform data

---

**Phase 4: Backend API Development (Week 2-3)**

4.1 Authentication Routes

```

POST /api/auth/register

POST /api/auth/login

POST /api/auth/logout

GET  /api/auth/me

POST /api/auth/refresh-token

POST /api/auth/forgot-password

POST /api/auth/reset-password

```

**Features**:

-  JWT token generation

-  Password hashing (bcrypt)

-  Email verification

-  Refresh token mechanism

-  Rate limiting

4.2 Match Routes

```

GET  /api/matches/live

GET  /api/matches/upcoming

GET  /api/matches/finished

GET  /api/matches/:id

GET  /api/matches/:id/commentary

GET  /api/matches/:id/stats

GET  /api/matches/:id/lineups

GET  /api/matches/sport/:sport

```

**Features**:

-  Pagination

-  Filtering (sport, league, date)

-  Sorting

-  Real-time updates via Socket.IO

4.3 News Routes

```

GET  /api/news

GET  /api/news/:id

GET  /api/news/trending

GET  /api/news/category/:category

POST /api/news/:id/bookmark

```

**Features**:

-  Pagination

-  Search functionality

-  Category filtering

-  Bookmark management

4.4 User Routes

```

GET  /api/users/profile

PUT  /api/users/profile

GET  /api/users/preferences

PUT  /api/users/preferences

GET  /api/users/following

POST /api/users/follow/:type/:id

DELETE /api/users/unfollow/:type/:id

GET  /api/users/bookmarks

```

4.5 Team & Player Routes

```

GET  /api/teams

GET  /api/teams/:id

GET  /api/teams/:id/matches

GET  /api/players/:id

GET  /api/players/:id/stats

```

4.6 Search Route

```

GET  /api/search?q=query&type=all|matches|teams|players

```

---

**Phase 5: Real-time Features (Week 3)**

5.1 Socket.IO Setup

**Events to Implement**:

```

Server → Client:

- match:update (live score updates)

- match:event (goal, wicket, etc.)

- match:commentary (new commentary)

- notification:new (user notifications)

Client → Server:

- match:subscribe (subscribe to match updates)

- match:unsubscribe

- user:online

```

5.2 Background Jobs (Node-Cron)

-  Fetch live matches every 30 seconds

-  Update news every 30 minutes

-  Clean up old data daily

-  Send scheduled notifications

5.3 Push Notifications (Expo Notifications)

-  Setup Expo push notification service

-  Store device tokens in database

-  Send notifications for:

- Match starts (followed teams)

- Goals/wickets (followed matches)

- News updates (followed topics)

---

**Phase 6: React Native UI Development (Week 4-6)**

6.1 Design System Setup

**Based on demo_full.html**:

-  Color palette (dark theme)

- Background: 0f172a

- Surface: rgba(30, 41, 59, 0.7)

- Cricket: 3b82f6

- Football: 22c55e

- Basketball: f97316

- Text: f8fafc

- Muted: 94a3b8

-  Typography

- Primary: Inter

- Display: Oswald

- Sizes: 0.75rem - 3rem

-  Spacing system (4px base)

-  Border radius (8px, 12px, 16px)

-  Shadows and glassmorphism effects

6.2 Component Library

**Reusable Components**:

-  Button (primary, outline, text)

-  Card (with glassmorphism)

-  MatchCard (cricket, football, basketball variants)

-  NewsCard

-  Tab (with sticky behavior)

-  Badge (live, status)

-  Avatar

-  Input (text, password, search)

-  Toast/Snackbar

-  Loading indicators

-  Empty states

-  Error boundaries

6.3 Navigation Structure

```

Root Navigator (Stack)

├─ Auth Stack

│  ├─ Login

│  ├─ Register

│  └─ ForgotPassword

│

└─ Main Navigator (Bottom Tabs)

├─ Home (Stack)

│  ├─ Dashboard

│  └─ MatchDetail

│

├─ Matches (Stack)

│  ├─ MatchList

│  ├─ MatchDetail

│  └─ MatchFilter

│

├─ News (Stack)

│  ├─ NewsList

│  └─ NewsDetail

│

├─ Following (Stack)

│  ├─ FollowingList

│  └─ TeamDetail

│

└─ Profile (Stack)

├─ ProfileView

├─ Settings

└─ Preferences

```

6.4 Screen Development Order

**Week 4: Core Screens**

1.  Splash Screen

2.  Login Screen

3.  Register Screen

4.  Home/Dashboard Screen

5.  Match List Screen

6.  Match Detail Screen (Cricket)

**Week 5: Extended Screens**

7.  Match Detail Screen (Football)

8.  Match Detail Screen (Basketball)

9.  News List Screen

10.  News Detail Screen

11.  Profile Screen

12.  Settings Screen

**Week 6: Advanced Screens**

13.  Following Screen

14.  Search Screen

15.  Bookmarks Screen

16.  Notifications Screen

17.  Team Detail Screen

18.  Player Detail Screen

---

**Phase 7: State Management (Week 5)**

7.1 Redux Toolkit Setup

**Slices to Create**:

-  authSlice (user, token, isAuthenticated)

-  matchesSlice (live, upcoming, finished)

-  newsSlice (articles, trending)

-  userSlice (profile, preferences, following)

-  notificationsSlice

-  themeSlice (dark/light mode)

7.2 RTK Query Setup

**API Endpoints**:

-  authApi

-  matchesApi

-  newsApi

-  usersApi

-  teamsApi

7.3 Persist Configuration

-  AsyncStorage setup

-  Persist auth state

-  Persist user preferences

-  Persist theme

**Phase 8: Advanced Features (Week 7-8)**

8.1 Search Implementation

-  Debounced search input

-  Search history

-  Recent searches

-  Search suggestions

-  Filter by type (matches, teams, players)

8.2 Offline Support

-  Cache API responses

-  Offline indicator

-  Queue actions for sync

-  Optimistic updates

8.3 Performance Optimization

-  Image lazy loading

-  FlatList optimization

-  Memoization (React.memo, useMemo)

-  Code splitting

-  Bundle size optimization

8.4 Animations

-  React Native Reanimated

-  Shared element transitions

-  Tab animations

-  Card animations

-  Pull-to-refresh

**Phase 9: Testing & Quality (Week 9)**

9.1 Backend Testing

-  Unit tests (Jest)

-  Integration tests

-  API endpoint tests

-  Database tests

-  Load testing

9.2 Frontend Testing

-  Component tests (React Native Testing Library)

-  Integration tests

-  E2E tests (Detox)

-  Snapshot tests

9.3 Code Quality

-  ESLint configuration

-  Prettier formatting

-  TypeScript strict mode

-  Code review checklist

-  Performance profiling

**Phase 10: Deployment (Week 10)**

10.1 Backend Deployment

**Platform Options**:

- Heroku (easy, free tier)

- Railway (modern, good free tier)

- DigitalOcean (scalable)

- AWS EC2 (enterprise)

**Steps**:

-  Setup production environment

-  Configure MongoDB Atlas

-  Setup Redis (if using)

-  Configure environment variables

-  Setup CI/CD (GitHub Actions)

-  Configure domain and SSL

-  Setup monitoring (PM2, New Relic)

10.2 Frontend Deployment

**Expo Options**:

-  Expo EAS Build

-  Generate APK/IPA

-  Submit to Play Store

-  Submit to App Store

-  Setup OTA updates

10.3 Production Checklist

-  Security audit

-  Performance testing

-  API rate limit monitoring

-  Error tracking (Sentry)

-  Analytics (Google Analytics, Mixpanel)

-  User feedback system

---

Project Structure

Backend Structure

backend/

├── src/

│   ├── config/

│   │   ├── database.js          // MongoDB connection

│   │   ├── env.js               // Environment config

│   │   └── socket.js            // Socket.IO setup

│   ├── models/

│   │   ├── User.js              // User schema

│   │   ├── Match.js             // Match schema

│   │   ├── News.js              // News schema

│   │   ├── Team.js              // Team schema

│   │   └── Player.js            // Player schema

│   ├── controllers/

│   │   ├── authController.js    // Authentication logic

│   │   ├── matchController.js   // Match operations

│   │   ├── newsController.js    // News operations

│   │   ├── userController.js    // User operations

│   │   ├── teamController.js    // Team operations

│   │   └── playerController.js  // Player operations

│   ├── routes/

│   │   ├── authRoutes.js        // Auth endpoints

│   │   ├── matchRoutes.js       // Match endpoints

│   │   ├── newsRoutes.js        // News endpoints

│   │   ├── userRoutes.js        // User endpoints

│   │   ├── teamRoutes.js        // Team endpoints

│   │   └── searchRoutes.js      // Search endpoints

│   ├── middleware/

│   │   ├── auth.js              // JWT authentication

│   │   ├── errorHandler.js      // Error handling

│   │   ├── upload.js            // Multer file upload

│   │   └── validation.js        // Input validation

│   ├── services/

│   │   ├── cricketAPI.js        // CricketData API integration

│   │   ├── footballAPI.js       // API-Football integration

│   │   ├── basketballAPI.js     // Basketball API integration

│   │   ├── newsAPI.js           // NewsAPI integration

│   │   └── notificationService.js // Push notifications

│   ├── utils/

│   │   ├── logger.js            // Winston logger

│   │   ├── cache.js             // Caching utilities

│   │   └── helpers.js           // Helper functions

│   ├── jobs/

│   │   ├── fetchLiveMatches.js  // Cron job for live scores

│   │   └── updateNews.js        // Cron job for news

│   ├── app.js                   // Express app setup

│   └── server.js                // Server entry point

├── tests/

│   ├── auth.test.js

│   ├── matches.test.js

│   └── news.test.js

├── uploads/

│   └── .gitkeep

├── .env

├── .env.example

├── .gitignore

├── package.json

├── package-lock.json

└── README.md

Frontend Structure

```

sportflash-app/

├── src/

│   ├── components/

│   │   ├── common/

│   │   │   ├── Button.js

│   │   │   ├── Card.js

│   │   │   ├── Input.js

│   │   │   └── Toast.js

│   │   ├── match/

│   │   │   ├── MatchCard.js

│   │   │   ├── ScoreDisplay.js

│   │   │   └── LiveBadge.js

│   │   └── news/

│   │       └── NewsCard.js

│   ├── screens/

│   │   ├── auth/

│   │   ├── home/

│   │   ├── matches/

│   │   ├── news/

│   │   └── profile/

│   ├── navigation/

│   │   ├── AppNavigator.js

│   │   ├── AuthNavigator.js

│   │   └── MainNavigator.js

│   ├── store/

│   │   ├── slices/

│   │   ├── api/

│   │   └── store.js

│   ├── services/

│   │   ├── api.js

│   │   ├── socket.js

│   │   └── notifications.js

│   ├── utils/

│   │   ├── constants.js

│   │   ├── helpers.js

│   │   └── theme.js

│   ├── hooks/

│   │   ├── useAuth.js

│   │   ├── useMatches.js

│   │   └── useSocket.js

│   └── App.js

├── assets/

│   ├── fonts/

│   ├── images/

│   └── icons/

├── app.json

├── package.json

└── README.md

API Keys & Configuration

Environment Variables

**Backend (.env)**:

```

Server

PORT=5000

NODE_ENV=development

Database

MONGODB_URI=mongodb://localhost:27017/sportflash

MONGODB_URI_PROD=mongodb+srv://...

JWT

JWT_SECRET=your-secret-key

JWT_EXPIRE=7d

JWT_REFRESH_SECRET=your-refresh-secret

JWT_REFRESH_EXPIRE=30d

APIs

NEWS_API_KEY=75705b8a2a7a403ca553e2885a29638f

FOOTBALL_API_KEY=0331700a39932ec89dc7ac831f7a6952

CRICKET_API_KEY=27b48bcc-d8cd-405c-a0af-df533800f83a

BASKETBALL_API_KEY=to-be-determined

Redis (optional)

REDIS_URL=redis://localhost:6379

Email (for notifications)

EMAIL_SERVICE=gmail

EMAIL_USER=your-email

EMAIL_PASSWORD=your-password

Expo Push Notifications

EXPO_ACCESS_TOKEN=your-expo-token

```

**Frontend (.env)**:

```

API_URL=http://localhost:5000/api

SOCKET_URL=http://localhost:5000

```

API Rate Limits & Considerations

NewsAPI

- **Free Tier**: 1,000 requests/day

- **Rate**: ~41 requests/hour

- **Strategy**: Cache for 30 minutes, fetch only trending

API-Football

- **Free Tier**: 100 requests/day

- **Rate**: ~4 requests/hour

- **Strategy**: Cache heavily, poll live matches only

CricketData

- **Free Tier**: Check documentation

- **Strategy**: Poll live matches every 30 seconds

Optimization Strategy

1. **Caching**: Use Redis or in-memory cache

2. **Polling**: Only poll live matches

3. **Webhooks**: Use if available

4. **Database**: Store fetched data for offline access

5. **Scheduled Jobs**: Fetch data at intervals, not on-demand

---

UI/UX Implementation Guide

Design Principles (from demo_full.html)

1. **Dark Theme**: Primary background 0f172a

2. **Glassmorphism**: Semi-transparent cards with blur

3. **Sport Colors**:

- Cricket: 3b82f6 (Blue)

- Football: 22c55e (Green)

- Basketball: f97316 (Orange)

4. **Typography**: Inter (body), Oswald (headings)

5. **Spacing**: 8px base unit

6. **Border Radius**: 12-16px for cards

7. **Animations**: Smooth, 0.3s transitions

Key UI Features to Replicate

-  Sticky tabs (React Native Sticky Header)

-  Horizontal scrollable tabs

-  Pull-to-refresh

-  Infinite scroll

-  Skeleton loaders

-  Toast notifications

-  Bottom sheet modals

-  Swipe gestures

---

Development Timeline

Week 1: Setup

- Day 1-2: Backend setup, database schema

- Day 3-4: Frontend setup, navigation

- Day 5-7: API integration planning, testing

Week 2-3: Backend Development

- Day 8-10: Auth system

- Day 11-14: Match APIs

- Day 15-17: News APIs

- Day 18-21: Real-time features

Week 4-6: Frontend Development

- Day 22-28: Core screens

- Day 29-35: Extended screens

- Day 36-42: Advanced screens

Week 7-8: Advanced Features

- Day 43-49: Search, offline, optimization

- Day 50-56: Animations, polish

Week 9: Testing

- Day 57-63: Testing, bug fixes

Week 10: Deployment

- Day 64-70: Production deployment

**Total**: ~70 days (10 weeks)

Pre-Development Checklist

Before Starting Backend

-  MongoDB installed/Atlas account created

-  Node.js v16+ installed

-  Postman installed

-  API keys verified and working

-  Git repository created

-  Project structure planned

Before Starting Frontend

-  Expo CLI installed

-  Android Studio/Xcode setup

-  Physical device or emulator ready

-  Expo account created

-  Design assets prepared

-  Navigation flow mapped

Tools & Accounts Needed

-  MongoDB Atlas account

-  Expo account

-  GitHub account

-  NewsAPI account (verified)

-  API-Football account (verified)

-  CricketData account (verified)

-  Code editor (VS Code recommended)

-  Postman/Insomnia for API testing

---

Next Steps

1. **Review this plan** - Confirm approach and timeline

2. **Setup development environment** - Install all tools

3. **Verify API keys** - Test all API endpoints

4. **Create repositories** - GitHub repos for frontend/backend

5. **Start with backend** - Build foundation first

6. **Parallel frontend** - UI development alongside backend

7. **Integrate** - Connect frontend to backend

8. **Test** - Comprehensive testing

9. **Deploy** - Production release

10. **Iterate** - Based on user feedback

---

**Plan Status**:  Complete & Ready for Implementation

**Estimated Duration**: 10 weeks (70 days)

**Team Size**: 1-2 developers

**Complexity**: Medium-High

**Success Probability**: High (with proper execution)